# AWS First Cloud AI Journey – Project Plan

# The Laurels

# FPT University

# Smoke Cessation support platform

# 06-12-2025

- Table of Contents

1	BACKGROUND and motivation	3

1.1	executive summary	3

1.2	PROJECT SUCCESS CRITERIA	3

1.3	Assumptions	3

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	3

2.1	Technical Architecture Diagram	3

2.2	Technical Plan	4

2.3	Project Plan	4

2.4	Security Considerations	4

3	Activities AND Deliverables	5

3.1	Activities and deliverables	5

3.2	OUT OF SCOPE	5

3.3	PATH TO PRODUCTION	5

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	5

5	TEAM	6

6	resources & cost estimates	6

7	Acceptance	7

# BACKGROUND and motivation

## executive summary

This project involves the design and implementation of a cloud-based Smoking Cessation Support Platform aimed at helping users quit smoking through data tracking, behavioral insights, AI coaching, and community engagement. The system integrates a modern, scalable backend infrastructure deployed on AWS Cloud, ensuring high availability, security, and a seamless user experience.

The goal is to provide an intelligent, personalized journey for users to monitor, plan, and achieve their smoking cessation goals—while giving administrators and health coaches the tools to support and guide them.

Use cases

- User Tracking: Recording cigarette consumption, frequency, and calculating money saved.

- Gamification: Earning badges for milestones (e.g., 24 hours smoke-free) and viewing achievement rankings.

- Community: Sharing badges, exchanging experiences via blogs, and accessing live chat with coaches.

- Planning: Creating customizable quit plans with adjustable targets.

## PROJECT SUCCESS CRITERIA

Success will be measured by the following quantitative and qualitative objectives:

- Cessation Efficacy: Increased smoking cessation success rates among active users.

- Engagement: Improved user motivation and engagement through gamification (badges) and community interaction.

- Reliability: A secure, compliant, and maintainable cloud infrastructure with high availability.

- Functionality: Successful implementation of AI-driven coaching and real-time progress tracking.

## Assumptions

  Payment Gateway: The project assumes reliance on third-party payment providers (e.g., Stripe, VNPay, MoMo, PayOs) for handling actual transactions; the platform will only handle tokenized flows and webhooks.

  Regulatory Compliance: The Customer will share necessary regulatory control validations (e.g., health data privacy standards) to ensure the platform meets compliance objectives.

  AI Dependencies: The AI Coaching Agent relies on the availability and latency of the underlying AI Orchestration Service hosted on EC2 or integrated via API.

# SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

## Technical Architecture Diagram

The solution leverages AWS-managed services for scalability and security. The high-level architecture includes:

- Frontend: Amazon S3 (Static Website) and Amazon CloudFront (CDN/TLS).

- Auth: Amazon Cognito for user identity and federation.

- Compute: Network Load Balancer (NLB) distributing traffic to EC2 Instances in private subnets, supported by AWS Lambda for serverless operations.

- Data: PostgreSQL (User/Plan data) and MongoDB (Social data) hosted on EC2; S3 for asset storage and backups.

## Technical Plan

The partner (Project Team) will implement a "Right-Sized" Microservices architecture.

- Compute Strategy: We rejected AWS Lightsail due to its lack of advanced integration. Instead, we will utilize EC2 T4g instances. T4g uses Amazon’s ARM-based Graviton CPUs. This offers a 1:1 vCPU-to-physical-core ratio (unlike the 2:1 thread-to-core ratio of T3g/x86), providing a superior Price-to-Performance ratio.

- Communication Protocol: To reduce development complexity and network latency overhead, we have removed Memcached and Kafka + Zookeeper. We will implement gRPC for internal communication, offering strictly typed contracts and better performance compared to REST.

- Database Strategy: To mitigate the high costs of managed RDS and DynamoDB (specifically snapshot and backup costs), we will deploy self-managed PostgreSQL and MongoDB directly on EC2 instances, implementing our own backup scripts.

## Project Plan

The team will adopt an Agile Scrum framework adapted for a university schedule.

- Sprints: 2-week sprints focusing on iterative delivery.

- Communication: Daily stand-ups via chat and weekly in-person architectural reviews.

- Philosophy: "Just Enough Architecture" – avoiding overengineering (e.g., unnecessary AI/Big Data tools) to ensure timely delivery with limited staff.

## Security Considerations

  Access Control: AWS Cognito will be integrated with API Gateway to enforce Role-Based Access Control (RBAC) for Users, Coaches, and Administrators.

  Network Security: Implementation of AWS VPC. EC2 instances and Databases will reside in private subnets, isolated from the public internet. Only the API Gateway and CloudFront will be public-facing.

  DDoS Protection: Usage of CloudFront to cache content and absorb distributed attacks at the edge.

# Activities AND Deliverables

## Activities and deliverables

| Project Phase | Timeline | Activities | Deliverables/Milestones | Total man-day |
| --- | --- | --- | --- | --- |
| Assessment & Design | Week 1-2 | Requirement gathering, Architecture design, Protocol selection (gRPC). | System Design Document (SDD), API Contracts (Proto files). | [X man-day] |
| Infrastructure Setup | Week 3-4 | Setting up VPC, Subnets, Security Groups, IAM Roles, S3 Buckets. | Terraform Scripts or CloudFormation Templates, Dev Environment. | [X man-day] |
| Core Services Dev | Week 5-8 | Developing User Service, Tracking Service, Auth integration (Cognito). | Functional Microservices, Docker Containers. | [X man-day] |
| Data & Integration | Week 9-10 | Setting up Self-hosted Postgres/Mongo on EC2, implementing gRPC wiring. | Database Schema, Connected Services. | [X man-day] |
| Frontend & Testing | Week 11-12 | Web client development, Integration with API Gateway. | Live Web Application, Test Reports. | [X man-day] |
| Handover/Go-live | Week 13 | Deployment to Production, Documentation. | Final Project Report, Live URL. | [X man-day] |

## OUT OF SCOPE

  Hardware Development: Development of the physical wristband sensor device (due to sensor unavailability).

  Advanced AI/ML: AWS AI tools (Rekognition/Comprehend) originally planned are removed to reduce scope.

  Event Streaming: Complex event bus implementation using Kafka/Zookeeper.

## PATH TO PRODUCTION

The current proof-of-concept (POC) demonstrates the core logic using self-managed databases. For a commercial production scale-up, the following gaps must be addressed:

- Migration from self-managed DBs on EC2 to managed services (RDS/DocumentDB) for automated failover and patching if budget permits.

- Implementation of auto-scaling groups for the T4g instances.

- Comprehensive unit and load testing (currently minimal due to staff shortages).

# EXPECTED AWS COST BREAKDOWN BY SERVICES

The following cost estimation is based on the architecture described for a standard monthly usage.

Free Tier Utilization ($0.00):

- 2 Lambda Functions (w/ 1M requests).

- 2 S3 Buckets (up to 5GB).

- 1 ECR Repository (500MB).

- 1 CloudFront Distribution (1TB transfer).

- Cognito User Pool (50k MAU).

Estimated Monthly Costs (Billable):

- Compute: 3 EC2 Instances (t4g.small) for microservices/DBs: ~$45.

- Networking: 1 Network Load Balancer: ~$18.

- Connectivity: 1 VPC Endpoint: ~$5.

Total Estimated Monthly Cost: ~$68.

Note: Pricing assumes On-Demand instances. Reserved Instances (RI) may reduce EC2 costs further.

# TEAM

[Identify and list the customer’s Executive Sponsor and Project Stakeholders, including Title and Description (describe their role and responsibilities in the organization). The Executive Sponsor is the individual with overall accountability for the project. The Sponsor is primarily concerned with ensuring that the project delivers the agreed business benefits.  Project stakeholders are entities that have an interest in a given project, and usually represent a business group or organization]

Partner Executive Sponsor

| Name | Title | Description | Email / Contact Info |
| --- | --- | --- | --- |

John Doe	SVP Finance	 Head of Financial Services

Project Stakeholders

| Name | Title | Stakeholder for | Email / Contact Info |
| --- | --- | --- | --- |

Ivan Doctorow	Sr. Manager, QA 	 IT – Testing / QA

Jane Smith	Director, PMO	 Program Management Office

Dan Jacobs	VP, IT Operations	IT Operations – Networking

Partner Project Team

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |

Steve Jones	Delivery Manager	Project Manager

Philip McDaniels	Sr. Solutions Architect	Architect; Technical Lead

Project Escalation Contacts

| Name | Title | Role | Email / Contact Info |
| --- | --- | --- | --- |

Steve Jones	Delivery Manager	Project Manager

# resources & cost estimates

| Resource | Responsibility | Rate (USD) / Hour |
| --- | --- | --- |
| Solution Architects [number of assigned headcount] |  |  |
| Engineers [number of assigned headcount] |  |  |
| Other (Please specify) |  |  |

* Note: Refer to section “activities & deliverables” for the list of project phases

| Project Phase | Solution Architects | Engineers | Other (Please specify) | Total Hours |
| --- | --- | --- | --- | --- |
| Total Hours |  |  |  |  |
| Total Cost |  |  |  |  |

Cost Contribution distribution between Partner, Customer, AWS:

| Party | Contribution (USD) | % Contribution of Total |
| --- | --- | --- |
| Customer |  |  |
| Partner |  |  |
| AWS |  |  |

# Acceptance

Upon completion of a Phase, the Partner will submit associated tangible Deliverables to the Customer. The Customer will review, evaluate, and/or test the applicable Deliverable(s) within eight (8) business days (the “Acceptance Period”).

If the Deliverable satisfies its acceptance criteria, the Customer will furnish a written acceptance confirmation. If rejected due to non-conformity, the Customer must provide detailed reasons in a Rejection Notice within the Acceptance Period.